## Slide 1: Team Status Report
Team Argus - 01/30/2015

## Slide 2: Project Plan
Tracking through Architecture Design
Cost Analysis
  Planned Cost = 372 hours
  Actual Cost = 340 hours
  Earned Value = 364.5 hours
  CPI = 1.07
  SPI = .98

## Slide 3: ADS Progress
Incorporating changes based on feedback
  incorporating a new “SDK Layer” in document
  general clarification, spelling, and grammar
  formatting
Unexpected setback: Ghost Formatting
Final submission submitted on Jan. 29th

## Slide 4: Parts to Order
Resistors and LEDs
Arduinos
  Leonardo
  Micro
Everlight EL-PT204 Phototransistors
8-Bit Shift Registers and Counter Shift Registers

## Slide 5: Arduino Project
2 Way Serial Communication
8-16bit Input and Outputs
Sending ASCII
ASCII to Binary Conversion to physical viewing

## Slide 6: PixelSense Application
Surface 2.0 SDK
Blackjack Desktop Application.
Integrating it with PixelSense environment.
Input Libraries available

## Slide 7: Repositories
Why we need one?
  To store code hierarchically!
  To share code!
  To work on code together!
  To resolve code conflicts!
  and lot more!
Do we have one?
  YES!

## Slide 8: Future Work
Program PixelSense to display white light
Expand on Shamikul’s work
  add photo transistor
  read light from PixelSense
Get Started on Detail Design

## Slide 9: Questions?
Fun Fact #77
Shamikul still believes in Santa Clause, just ask him where he got his new laptop.