## Slide 1: Team Status Report
Team Argus - 03/06/2015

## Slide 2: Project Plan
Tracking through first set of development tasks
Cost Analysis
  Planned Cost = 432 hours
  Actual Cost = 390 hours
  Earned Value = 403.5 hours
  CPI = 1.03 (Change from 1.07)
  SPI = .98 (Change from .95)

## Slide 3: Phototransistor Research
Does our current phototransistor work?
Using Op Amps
Testing it with the table

## Slide 4: Hardware
Teensy Implementation
Teensy Limitations
  185mA
  3.3V Output (without VUSB)
  100mA unpowered hub

## Slide 5: Hardware
MAX7219 LED Driver
  ⅛ Duty Cycle
  Up to 8x8 LED array
  Evenly distribute power
  Overcurrent protection for board

## Slide 6: Test Application (PixelSense-SDK Layer)
Converts String to binary number
Flashes grid on screen depending on binary numbers (4 X 4 currently).
Similarly, logs the touch position and type.

## Slide 7: Test Application (PixelSense-SDK Layer)
Logs each touch input to the screen.
Plan for Spring Break:
  Detect LED flashes
  Test /play with distance between LEDs.
  Make a fixed position on screen for data transfer.
  Come up with a pattern or sequence of LEDs to initiate transfer.

## Slide 8: Test Module Progress
Static class of functions (dataLogger, dataEmulator)
  Simplicity through generic functions
PixelSense test modules nearly complete (needs testing)
  Reconsider structure for printing byte arrays
  Decisions to make on meta-data specific
Still necessary to port to android environment

## Slide 9: Future Work
Pixelsense
  Get Pixelsense to read led flashes
Android
  Get Android data received from Lynx working 100%
Testing
  Porting Test Modules.
  Establish a bit header for byte arrays.
  Start working on Test Plan

## Slide 10: Questions?
Fun Fact #56
Zedd auditioned for a lead role in the ice skating musical “Frozen On Ice”...
...he did not get the part :0(