## Slide 1: Team Status Report
Team Argus - 10/7/2014

## Slide 2: Overview - Application
Project Direction: Casino Showcase
Need for Security - Chip Count/Money
Use of Landscape - Total Table Interactivity
Game Simplicity - No Custom Game Design

## Slide 3: Overview - Requirements
Core Requirements
Two Way Communication
Discrete Code Library
Error Tolerant - Reliable Transfer & Recovery
Serial Access to Device (Diagnostics)
Notes: WILL REVIEW TOMORROW (10/4) - I felt that these were our most well-defined requirements so far. I’ll look them over tomorrow since we don’t have class. Feel Free to yell at me down here if you think something should be changed/added - BH

## Slide 4: Project Structure

## Slide 5: Sub Systems (Use Cases)
<<Surface Table>>
Admin can Add & Withdraw Funds
<<Casino Showcase>>
User can Select, Play, Change & Close Game
<<Black Jack>>
Player can Request Card, Show Hand, Select Bet

## Slide 6: Project Plan
Estimations through Project Charter
Cost Analysis (So Far)
  Planned Cost = 107 hours
  Actual Cost = 75 hours
  Earned Value = 70 hours
Variances in scheduled and actual

## Slide 7: Risk Assesment

## Slide 8: What Is Next
-Fine Tune Requirements
-Confirm SRD with Sponsor
-Continue editing first draft of SRD